## Slide 1: Project Management Light (No affiliation with Oracle) October 19, 2015
The Service Center Mission is to provide “best in class” HRIS and customer service to support the effective management of the University of Wisconsin System’s Human Capital at the highest value.

## Slide 2: Scott Krause
http://www.linkedin.com/in/sjkrause/
Project Manager
UWSA – Service Center (2 Yrs)
MBA – Lake Forest Graduate School
BBA-Marketing – UW Madison
PMP – Dec. 2012
Past - 5 Years in Supply Chain & IT

## Slide 3: Agenda
Project Management Light
Purpose
Background
Templates
Phases
Process
The basics of Project Management
Improved state-wide use of PM
Payoff
Notes: This PPP is just for the meeting.

## Slide 4: About Project Management
Project Management
What is a project?
  Temporary
  Specific Objectives
Method of Project Control
(IT) Waterfall-focused
What is a Project Manager?

## Slide 5: Soft Skills
Project Management
What are the most important skills for a project manager?
Leadership
Communication
Effective Motivation
Integrity
Decisiveness
http://www.pmi.org/learning/~/media/pdf/surveys/pp_sofian.ashx

## Slide 6: You might get a project…
Project Management
It’s not that bad!
Communication x3!
Quality + Acceptance = Success
Don’t assume everyone understands.
Wanted to make sure we’re…
  “speaking the same language.”
  “on the same page.”
  “following the same map.”
Remember your customer!!!
Document!!!

## Slide 7: You’ve got a project…
Project Management
Who is our customer?
What forecasts are there for the project?
What does done look like? And success?
What is my role? Authority?
How does the project fit in to everyone’s work?
What does the organization want to know?
Communicate

## Slide 8: Planning
Documentation

## Slide 9: Documentation
Project Management
What are the most important pieces of documentation?
Charter
Work Breakdown Structure
Reporting Instrument
Project Plan
All UW Madison DoIT Templates

## Slide 10: Charter
Project Management

## Slide 11: Charter
Project Management
Everyone should understand the project!
Explain the project
Scope – In and Out
Cost/Time/Resources 1st Pass
Approval means….
The sponsor (or other approvers) understand the idea.
Sally forth!
Move on to more detailed planning.
Communicate

## Slide 12: Work Breakdown Structure
Project Management

## Slide 13: Work Breakdown Structure
Project Management
Everyone should understand what needs to be done!
Task ID
Task Description
Owner
% Complete (or Status)
Start Date
Finish Date
Optional
Hours
Predecessor
Communicate

## Slide 14: Project Plan
Project Management

## Slide 15: Project Plan
Project Management
Detail of the project!
Consider it all
Detail on cost/time/resources
Think what leadership would want to know
  How much?
  How long?
  With who?
  What could go wrong?
Approval means….
The sponsor (or other approvers) are OK with the plan.
Sally forth, again!
Communicate

## Slide 16: Control & Execute
Documentation

## Slide 17: Get to it!
Project Management
Is the project tracking projections?
What are the risks/issues facing the project?
Report
  Milestones
  Achievements
  Setbacks
  Cost/Timeline
  Decisions
  Set expectations early and often.
Communicate

## Slide 18: Status Reporting
Project Management

## Slide 19: Close
Documentation

## Slide 20: Are we done?
Project Management
Conduct lessons learned
Close the project, IN WRITING!
Celebrate!
Communicate

## Slide 21: Templates
Project Management
UW Madison DoIT Full Methodology
UWSA Service Center Templates (Firewalled)

## Slide 22: Questions